June 25, 2007

SPECIAL COUNCIL MEETING – MINUTES

On Monday, June 25th, 2007 Council of the Corporation of the Township of South Algonquin held a Special Council Meeting. Councillors present:  Joe Florent; Dave Harper; Sid James; Randy Jessup; Robert Ogilvie and Richard Shalla with Mayor Percy Bresnahan presiding.

TOWNSHIP STAFF PRESENT:

Harold Luckasavitch – Clerk Treasurer; Geraldeen Dubreuil – Deputy Clerk;

Gerald Dunn – Works Superintendent/CBO.

Moved by:  J. Florent			Seconded by:  S. James		Res. #07-300

“To reconvene the Special Meeting of May 4, 2007 on June 25th at 7:00 pm for the purpose to determine options on how to move forward on the mold remediation for the Municipal Office.”

-Carried-

Moved by:  D. Harper			Seconded by:  S. James		Res. #07-301

“Whereas Council has no desire to repeat mistakes of the past and is of a common mind to see the required remedial efforts to be performed at the Municipal Building completed in an orderly and organized fashion so that we may again occupy our rightful surroundings; and Whereas there will be a need to employ a contractor to make the necessary structural repairs, a contractor to perform the necessary mould remediation, a masonry contractor to make the necessary masonry repairs, and electrical contractor to make the necessary electrical repairs, a heating and air conditioning contractor to make the necessary repairs to the heating and ventilation system, a drywall contractor to make the necessary drywall repairs, an insulation contractor to make the necessary insulation repairs, a painting contractor to do the interior painting and a tile contractor to repair the tile floor in the foyer, as well as the possibility of a flooring contractor and a contractor to re establish the ground grades to promote better drainage with the distinct possibility that others may be required also; and Whereas this variety of tradesman is beyond the scope and ability of Council to administer and advise.  Therefore be it resolved that Council in association with, and with reference to reports provided by Messrs. Rankin and Buelow, put together a complete tender package and request quotes from General Contractors to oversee the entire project and sub contract the various aspects of the project as they see fit; and Be it further resolved that we contract with Messrs. Rankin and Buelow to serve on our behalf as inspectors in their respective areas of expertise.”

-Carried-

Moved by:  J. Florent			Seconded by:  S. James		Res. #07-302

“Whereas the Municipal Building is now approximately seven (7) years old and will soon require interior painting and decorating; and Whereas during the remediation work that will take place, part of that remediation will require at least partial painting of the inside of all exterior walls; and Whereas while the furniture is relocated for remediation work this would be the opportune time to completely redecorate the interior.  Therefore be it resolved that part of the remediation contract include the complete painting/redecorating of the interior.”

-Carried-

Moved by:  R. Shalla				Seconded by:  D. Harper		Res. #07-303

“Council have legal counsel attend a meeting to discuss deficiencies within the township office and inquiry whether Council can take legal action to recover repair costs.”

-Carried-

Moved by:  R. Jessup			Seconded by:  R. Ogilvie		Res. #07-304

“To adjourn the Special Meeting of June 25, 2007 at 8:31 pm.”

-Carried-

______________________________________		______________________________

(Mayor – Percy Bresnahan)				        	(Clerk– Harold Luckasavitch)